|  |  |
| --- | --- |
| **Milestones:** | **Timeframe:** |
| **All Static GUI Views**: User will be able to navigate between the screens and all the buttons will be connected. The user will be able to experience the look and feel of the application by moving through different screens of the application. | 5 days |
| **Current/ Future Value Screen Drawing Page:** The user will be able to select any symbol from the side panel and drag, drop, scale, delete and change color of any symbol. The user will also be able to manipulate the symbols all over the screen. Symbols will auto-connect to their respective symbols on the drawing page. The user will also be able to compare both streams (drawings on current and future stream) in an other view. | 6 days |
| **Project Save, Open, File Explorer & DB:** The user will be able to save and open project from the file explorer. All the parsing of the drawing will take place during this part of the development phase. The user will be able to re-open their projects and edit them accordingly. | 8 days |
| **Email & PDF & Camera:** User will send an email in a custom file format and the other user can then open the file in their iPad through our application. User will be able to take picture from their ipad or use any image from the gallery, which then can be used as a symbol in the current and future value stream. | 10 days |
| **Bug Fixing & Improvements** | 3 days |
| *Total Project Completion Time:* ***32 Working Days*** *Days into the Development (already spent):* ***7 Working days***  *Remaining Days from Today i.e. 21st March 2013:* ***25 Working days*** | |

**Project Milestones & TimeLine for VSMApp:**

The following table includes the milestone that we are going to cover while developing the application. Upon completion of each milestone we will submit a build to you, which can then be tested by you on your respective device.

*\*Note:Days in Green color denotes milestone that has been completed.*

*\*\*Working Days includes Monday, Tuesday, Wednesday, Thursday & Friday. Saturday & Sunday will be off.*